Acutus tech - 12 Month business plan

| # Objective |  | In this plan we intend to demonstrate the path we want Acutus Tech to take in the following 12 months, so that we achieve our goals and grow our company and ideas. We approached this plan in a very realistic manner to showcase the decisions we would make if we were in this situation. We start off the plan by assuming we are in the position we currently are, with our idea fully fledged out but without our final physical product. |
| --- | --- | --- |
| # 1st month |  | During our first month we want to mainly focus on getting our idea out there, and gathering all the feedback that we get from doing that. Our marketing output would be very high with having our website go live, attend technology events, create pages in multiple social media platforms, partake in market research, create more videos to showcase our idea and company and produce articles that support our agenda. By partaking in marketing research and increasing our online presence in such a way, we would critically evaluate the feedback and decide what the best possible direction for our company should head. In addition, we would register our company and/or board of directors so that we stay in a legal plane. |
| # 2nd month |  | At this stage, after gathering intelligence and having a better idea about how we want to proceed with our operations, we would start setting goals in multiple departments such as marketing, product design and finance. The marketing department will always be active and have goals to meet in every coming month. After evaluating our feedback, we would adjust our product design and start setting short term goals to meet. In addition we would start looking into how to finance our company through multiple ways, such as a crowdfunding campaign. |
| # 3rd month |  | In the 3rd month of the plan, we would start designing the aesthetics and functionality of our pre-alpha release based on the feedback we get. In every release of our product prior to the final release we aim to hit certain goals based on the feedback we get. For example, in the pre-alpha and alpha releases we aim to get the core functionality down and start implementing more features in future releases. In addition, by having more designs and a better vision for our product, we would also start looking into potential financial investors for the company. |
| # 4th month |  | By this month our pre-alpha designs are going be finished or close to being finalized. The designs include wiring diagrams, product aesthetics, hardware and software functionality, as well as the front and back end of our application. |
| # 5th month |  | In this month, we would finalize our research for hardware components and start placing orders for them in order to build our pre-alpha release. In addition, our marketing department will be having a very active online presence by releasing articles, engaging in social media, doing research into our targeted market and also by creating physical advertising objects such as posters and flyers. |
| # 6th month |  | In this month all of the necessary hardware will have arrived so the manufacturing of the pre-alpha will start and finish in this month. It is critical to have the pre-alpha release ready by the end of the month so that we can start working on the alpha version that should be released by the end of the twelve months. |
| # 7th month |  | At the start of this month, we will have a finished pre-alpha version of our product along with all of the research and marketing we will have done. This is a key month where we will gather valuable feedback that will determine the trajectory of the company. We intend to attend technology events to demonstrate our product, and potentially even seek outside consultation. |
| # 8th month |  | After gathering more feedback, we would start designing our alpha version to a much higher standard than our pre-alpha, and place hardware orders. All of the necessary designs will be finished by the end of this month. In addition, with having a prototype to demonstrate we would start seeing potential investors and probably even start another crowdfunding campaign. |
| # 9th month |  | At this point, all of the necessary hardware components will have arrived. This will allow to start building our alpha version and also finish it by the end of the month. Due to previous experience with the previous version, we should be able to achieve finishing the alpha in this month. Our marketing methodologies would also adapt to the changes of our product along the timeline. |
| # 10th month |  | In this month we would put the finished touches on our alpha and start going through rigorous testing. Every release is set to a higher standard than the previous one so we would have to make sure we created the quality product we want. More finance research would also occur at this point. |
| # 11th month |  | This month would include our release date for the alpha version and attend some technology events. We would increase our marketing traffic to showcase our achievement, start gathering feedback and seek more potential investors. |
| # 12th month |  | In the final month, we would continue to gather feedback by as many people as we can so that we can improve our product. In addition, we would continue to see potential financial investors so that we can ensure the growth of the company and continuous development of our product. A 12 month review would be undertaken to identify in which sectors we achieved highly and which lacked attention. Future planning and goal setting for the next 12 months would also take place. |

Quarterly plan

| Milestone | Product | Marketing | Business | Costs |
| --- | --- | --- | --- | --- |
| Quarter 1 | Finalize pre-alpha locking mechanism design, create app layout and functionality. | Create social media platforms, launch website, attend technology events, and create a video introducing our company and idea. | Register business with Companies House, set up company for Corporation Tax, IP assignment agreement. | £10.7k |
| Quarter 2 | 3D print locking mechanism and logo part, create core functionality with Arduino and servo components, basic app developments. | Release 2 articles in our website and social media discussing the threats our product mitigates, and founder interviews. | Standardised NDA, research potential investors, run online survey aimed at our targeted markets, launch crowdfunding campaign. | £13.7k |
| Quarter 3 | Release pre-alpha, critically evaluate product based on performance and feedback. Start alpha locking mechanism designs, order new case, Arduino and raspberry pi, start new app version. | Attend technology exhibitions, release flyers and posters, new article about our pre-alpha release. | Acquire new company premises, seek outside consultation. | £30.8k |
| Quarter 4 | 3D print new parts, achieve all of the core functionality with the Arduino, Raspberry pi, and companion app. Release alpha, live testing with users. | Attend technology exhibitions, release article about alpha, | Attend investor meetings, evaluate performance from last quarters, start plans for the next quarters | £39.1k |

12 Month Financial Plan

| Cash Flow | M 1 | M 2 | M3 | M4 | M5 | M6 | M7 | M8 | M9 | M10 | M11 | M12 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Starting balance | £25000 | £23215 | £21130 | £18845 | £16560 | £14275 | £41990 | £39950 | £36920 | £32635 | £26850 | £20065 |
| Direct Costs | £0 | -£300 | -£500 | -£500 | -£500 | -£500 | -£750 | -£750 | -£1500 | -£2000 | -£2000 | -£2000 |
| Overhead Costs | -£1000 | -£1000 | -£1000 | -£1000 | -£1000 | -£1000 | -£2000 | -£3000 | -£3000 | -£4000 | -£4000 | -£4000 |
| Loan repayments | -£785.00 | -£785.00 | -£785.00 | -£785.00 | -£785.00 | -£785.00 | -£785.00 | -£785.00 | -£785.00 | -£785.00 | -£785.00 | -£785.00 |
| Total Costs | -£1785.00 | -£2085.00 | -£2285.00 | -£2285.00 | -£2285.00 | -£2285.00 | -£3035 | -£4035 | -£5285 | -£6785 | -£6785 | -£6785 |
| Total Income | £0 | £0 | £0 | £0 | £0 | £30000 | £1000 | £1000 | £1000 | £1000 | £0 | £50000 |
| Closing balance | £23215 | £21130 | £18845 | £16560 | £14275 | £41990 | £39950 | £36920 | £32635 | £26850 | £20065 | £63280 |