| Milestone | Product | Marketing | Business | Costs |
| --- | --- | --- | --- | --- |
| Quarter 1 | Finalize pre-alpha locking mechanism design, create app layout and functionality. | Create social media platforms, launch website, attend technology events, and create a video introducing our company and idea. | Register business with Companies House, set up company for Corporation Tax, IP assignment agreement. | £5.3k |
| Quarter 2 | 3D print locking mechanism and logo part, create core functionality with Arduino and servo components, basic app developments. | Release 2 articles in our website and social media discussing the threats our product mitigates, and founder interviews. | Standardised NDA, research potential investors, run online survey aimed at our targeted markets, launch crowdfunding campaign. | £5.3k |
| Quarter 3 | Release pre-alpha, critically evaluate product based on performance and feedback. Start alpha locking mechanism designs, order new case, Arduino and raspberry pi, start new app version. | Attend technology exhibitions, release flyers and posters, new article about our pre-alpha release. | Acquire new company premises, seek outside consultation. | £12.5k |
| Quarter 4 | 3D print new parts, achieve all of the core functionality with the Arduino, Raspberry pi, and companion app. Release alpha, live testing with users. | Attend technology exhibitions, release article about alpha, | Attend investor meetings, evaluate performance from last quarters, start plans for the next quarters | $15k |